# Product Requirements Document

# In-App Customer Messaging Inbox

Generated: December 24, 2025

Phase 1 - Q1 2026

# 📌 Introduction

This PRD defines the requirements for building an In-App Customer Messaging Inbox to replace email as the primary asynchronous communication channel between customers and Tamara. This initiative will embed live chat conversations and support ticket updates in one unified, persistent experience within the Tamara mobile and web applications.

The end-state user experience will be similar to Airbnb's Messages tab, which serves as a single inbox for all conversations (including support) with clear threads, search functionality, and a consistent place for customers to follow up on ongoing issues.

This work aligns with and complements the Unified In-App Messaging and AI Sidekick initiative being developed by another team. This PRD focuses specifically on the customer-facing messaging inbox experience.

# ❗ Problem Statement

Currently, customer support communication at Tamara relies heavily on email, which creates several significant problems:

Fragmented communication: Customers lose context when switching between email, in-app chat, and other channels

Slow response times: Email-based support creates delays and requires customers to check multiple inboxes

Poor thread tracking: Email threads are difficult to track across devices and sessions

Lack of visibility: Customers cannot easily see the status of their support requests without sending follow-up emails

Context loss: Each new email or chat session starts from scratch, requiring customers to re-explain their issues

Mixed topics: Without clear thread separation, customers mix unrelated issues in single conversations

No unified history: Support interactions, chatbot conversations, and ticket updates exist in separate systems

These issues lead to:

Increased repeat contacts as customers lose track of previous conversations

Higher customer effort to follow up on issues

Reduced customer satisfaction due to perceived lack of transparency

Lower chatbot containment rates as customers abandon chat and switch to email

Inefficient support operations as agents spend time re-establishing context

# 🎯 Goals

The primary goals of this initiative are:

Replace Email as Primary Async Channel

Make in-app messaging the default and preferred method for asynchronous customer support communication, reducing reliance on email by at least 60% within 6 months of launch.

Unify Customer Communication Experience

Provide a single, persistent inbox where customers can access all their conversations with Tamara, including chatbot interactions, agent conversations, and support ticket updates.

Improve Customer Visibility and Transparency

Give customers real-time visibility into the status of their support requests without requiring them to contact support again, reducing perceived wait times and increasing trust.

Reduce Repeat Contacts

Enable customers to easily find and continue previous conversations, reducing the need to re-explain issues and decreasing repeat contact rate by 30%.

Increase Chatbot Containment

Keep the entire support journey within a single thread, allowing chatbot to handle initial intents and seamlessly escalate to agents when needed, improving containment rates.

Enable Multi-Threaded Conversations

Allow customers to maintain separate conversation threads for different topics (e.g., refunds, order issues, account problems), preventing context mixing and improving organization.

# 📊 Success Metrics (must align with CPX 2025)

The following metrics will be tracked to measure success:

Email Support Volume Reduction

Target: 60% reduction in email-based support contacts within 6 months

Baseline: Current monthly email support volume

Measurement: Monthly email support ticket count

Repeat Contact Rate

Target: 30% reduction in repeat contacts for the same issue

Baseline: Current repeat contact rate

Measurement: Percentage of contacts that reference a previous interaction

Customer Satisfaction (CSAT)

Target: Increase CSAT for support interactions by 15%

Baseline: Current support CSAT score

Measurement: Post-interaction CSAT surveys

Chatbot Containment Rate

Target: Increase chatbot containment by 25%

Baseline: Current chatbot containment rate

Measurement: Percentage of chatbot conversations resolved without agent escalation

Time to Resolution Perception

Target: Improve customer perception of response time by 20%

Baseline: Current customer-reported wait time perception

Measurement: Customer surveys and feedback

In-App Messaging Adoption

Target: 80% of eligible customers use in-app messaging for at least one support interaction within 3 months

Baseline: 0% (new feature)

Measurement: Percentage of active customers who initiate at least one in-app message

Thread Continuity

Target: 70% of conversations continue in the same thread across multiple sessions

Baseline: N/A (new capability)

Measurement: Percentage of threads with multiple messages across different sessions

# 👤 User Personas

Frequent Support User

Customers who regularly contact support for order issues, refunds, or account problems. They value quick responses and the ability to track multiple ongoing issues.

Key Needs:

Quick access to all ongoing conversations

Clear status updates on open issues

Ability to attach documents and screenshots

Search functionality to find previous conversations

Occasional Support Seeker

Customers who contact support infrequently but need help when they do. They may not be familiar with support processes and need clear guidance.

Key Needs:

Easy-to-find support entry point

Clear instructions on how to get help

Reassurance that their issue is being tracked

Simple interface that doesn't require learning

Tech-Savvy Power User

Customers comfortable with technology who expect modern, efficient communication channels. They prefer in-app experiences over email.

Key Needs:

Fast, responsive interface

Rich features like file sharing and formatting

Keyboard shortcuts and efficiency features

Integration with other app features

Mobile-First User

Customers who primarily or exclusively use mobile devices. They need a mobile-optimized experience that works well on small screens.

Key Needs:

Mobile-optimized interface

Push notifications for new messages

Easy photo/document attachment from mobile

Offline message queuing

# 💡 Solution

Implement an In-App Customer Messaging Inbox (Phase 1) as a replacement for email-based customer support communication, centered around a persistent support inbox inside the Tamara app.

## Core Components (Phase 1)

Support Inbox (Async Messaging)

A dedicated inbox where customers can message Tamara directly from the app. Conversations are asynchronous by default, allowing replies over hours or days without losing context (unlike email). Each conversation persists as a long-lived thread rather than a one-off chat session.

Key Features:

Dedicated "Messages" or "Support" tab in the app navigation

Inbox view showing all conversation threads

Thread list with preview of last message, timestamp, and status

Unread message indicators and badges

Persistent conversation history across app sessions

Cross-device synchronization

Push notifications for new messages

Multi-Threaded Chat Conversations

Every new chatbot conversation creates a new thread in the inbox (even if it never gets handed to an agent). Threads are titled automatically using AI, based on detected intent and key entities (e.g., "Refund status – Order 12345", "Card verification issue", "Payment not reflected"). This keeps conversations clean and searchable, and prevents customers from mixing unrelated topics in one long chat history.

Key Features:

Automatic thread creation for each new conversation

AI-powered thread titling based on intent and entities

Manual thread creation option for customers

Thread organization and categorization

Thread search and filtering

Thread archiving and deletion

Thread status indicators (active, waiting, resolved)

Ticket Updates Embedded in Threads

When a support ticket is created, updated, or resolved, the customer sees system messages inside the relevant thread (e.g., "Ticket created", "Awaiting information", "Resolved"). This removes the need for status update emails and gives customers real-time visibility into progress without contacting support again.

Key Features:

Automatic ticket creation from conversations

Real-time ticket status updates in thread

System messages for key ticket events

Visual indicators for ticket status

Link to full ticket details when needed

Timeline view of ticket lifecycle

Integration with existing ticketing system

Phase 1 intentionally excludes advanced automation and focuses on clarity, continuity, and replacing email as the primary async channel.

# 📐 Solution Design

## User Experience Flow

1. Customer opens the Tamara app and navigates to the "Messages" or "Support" tab

2. Inbox view displays all conversation threads, sorted by most recent activity

3. Customer can:

- Tap an existing thread to continue the conversation

- Tap "New Message" to start a new conversation

- Use search to find previous conversations

4. When starting a new conversation, chatbot handles initial interaction

5. If escalation is needed, conversation seamlessly transitions to an agent

6. Ticket updates appear as system messages in the thread

7. Customer receives push notifications for new messages

8. Conversation persists across app sessions and devices

## Technical Architecture

The solution will integrate with:

- Existing chatbot infrastructure

- Current ticketing system (for status updates)

- Unified messaging platform (being built by another team)

- Push notification service

- User authentication and session management

Key technical requirements:

- Real-time message delivery and synchronization

- Message persistence and history storage

- Thread management and organization

- AI integration for thread titling

- Cross-platform compatibility (iOS, Android, Web)

- Offline message queuing

## Integration Points

This initiative must align with:

- Unified In-App Messaging and AI Sidekick PRD (reference: https://www.notion.so/tamaracom/PRD-Unified-in-app-messaging-AI-sidekick-for-Q1-2026-2aa62429127880769e6dc4e481985a5a)

- Existing chatbot and AI infrastructure

- Current support ticketing system

- Notification center (being built by another team)

# ✅ Inclusions and Exclusions

## Phase 1 Inclusions

Support inbox with thread list and conversation view

Async messaging (send/receive messages over time)

Multi-threaded conversations with AI-powered titling

Ticket status updates embedded in threads

Basic search functionality

Push notifications for new messages

Cross-device synchronization

Integration with existing chatbot

Integration with ticketing system for status updates

Mobile and web support

Message persistence and history

## Phase 1 Exclusions

Advanced automation and workflows

Rich media support beyond basic images and documents

Voice or video messaging

Group conversations or team collaboration

Advanced analytics dashboard for customers

Custom notification preferences (beyond basic on/off)

Integration with external messaging platforms

Proactive messaging from Tamara (beyond ticket updates)

Advanced AI features beyond thread titling

Customer-facing admin or moderation tools

# 🚀 Roll-out Plan

## Phase 1 Timeline (Q1 2026)

Week 1-2: Design and Architecture

- Finalize UI/UX designs

- Define API contracts and integration points

- Technical architecture review

Week 3-6: Core Development

- Build inbox UI and thread management

- Implement async messaging infrastructure

- Integrate with chatbot and ticketing system

- Develop AI thread titling feature

Week 7-8: Testing and Refinement

- Internal testing and bug fixes

- Integration testing with related systems

- Performance optimization

Week 9-10: Beta Launch

- Limited beta release to 5% of users

- Monitor metrics and gather feedback

- Iterate based on beta learnings

Week 11-12: Full Launch

- Gradual rollout to 100% of users

- Marketing and user education

- Monitor success metrics

## Success Criteria for Launch

Before moving to full launch, we must achieve:

- 70% of beta users successfully send at least one message

- Average response time under 2 seconds for message delivery

- Zero critical bugs or data loss incidents

- Positive feedback from 80% of beta users

- Successful integration with all required systems

# Hypothesis

If we replace email with an in-app support inbox that supports persistent, multi-threaded conversations and surfaces ticket updates directly in the conversation, customers will have better visibility into their issues, leading to:

Fewer repeat contacts (30% reduction)

Lower effort to follow up on issues

Improved customer satisfaction (15% increase in CSAT)

Higher chatbot containment rates (25% increase)

Reduced email support volume (60% reduction)

Better perceived transparency and trust

This will be measured through the success metrics defined above, with data collection starting from beta launch.

# Appendix

## Related Documents

Unified In-App Messaging and AI Sidekick PRD:

https://www.notion.so/tamaracom/PRD-Unified-in-app-messaging-AI-sidekick-for-Q1-2026-2aa62429127880769e6dc4e481985a5a

## Reference UX

Airbnb Messages Tab:

https://www.airbnb.ae/resources/hosting-homes/a/getting-the-most-out-of-the-messages-tab-678